## Slide 1
2021
2021
Today
Day 1
2
3
4
5
6
7
8
0 days
Mar 27 – Mar 28
Requirement Analysis
0 days
Documentation Quick Plan
Mar 27
0 days
Mar 27
Assign Roles
0 days
Mar 28
Develop Wireframes
2 days
Mar 28 - Mar 30
Develop Solidity Files
2 days
Mar 29 - Mar 31
Develop User Interface
3 days
Mar 30 - Apr 1
Integration
2 days
Apr 1 - Apr 2
Testing
0 days
Apr 3
Submission
Project Testing
Apr 1
Integration
Mar 30
Project Implementation
Mar 28
Project Planning
Mar 27
Project Submission
Apr 3